1. Project Members:

* *Steven Holcombe*
* *Yunus Bidav*
* *Amaka Odidika*
* *James Jenkins*

1. Accomplishments for the week -- and which team members participated/contributed

* *Finished The Poster*
* *Planned outline for tooling and demo for spring, gathering requirements stared*
* *We created the containerized versions of the werewolf 4 installation*
  + *Upgrade from non image based werewolf 3*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *HPC on demand implementation*
* *Moving from bender to scylla prod machine*
* *AUTOMATED warewulf deployment of custom made images to run with slurm tasks* 
  + *Still top priority*

1. List of issues, problems, or concern(s)

* Crony seems to be broken
* VCU NTP server needs to be looked at from our scope
* Automation will have to be very thorough as many variable came into play