1. Project Members:

* *Steven Holcombe*
* *Yunus Bidav*
* *Amaka Odidika*
* *James Jenkins*

1. Accomplishments for the week -- and which team members participated/contributed

* *Four nodes provisioned*
* *Setup of network config*
* *Wwdhcpd investigation and configuration*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Recipe.sh*
* *HPC on demand implementation*
* *Ipxe booting coming soon*

1. List of issues, problems, or concern(s)

* No free leases issue
* Configuration errors for dhcpd