1. Project Members:

* *Steven Holcombe*
* *Yunus Bidav*
* *Amaka Odidika*
* *James Jenkins*

1. Accomplishments for the week -- and which team members participated/contributed

* *Cluster configured*
* *Head note provisioned*
* *Finished installing container*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)
   * *Recipe.sh*
   * *Open on demand install*
2. List of issues, problems, or concern(s)

* Scylla 4 won’t boot were running into a kernel panic
* Nothing else to report